Confidential — Founder Strategy Brief

# ShadowTalk AI

From zero revenue to first paying customers — a practical playbook for Zain Ahmed

Prepared by: AI co-founder / strategy partner (Cursor Cloud Agent)

Founder: Zain Ahmed — Founder & Lead Architect, Karachi, Pakistan

Date: June 5, 2026

Live site: https://www.shadowtalk-ai.com

LinkedIn: linkedin.com/in/zain-ahmed-917b6b3a6

Repo: zain836/shadowtalk-ai-903ca615

# 1. Executive Summary

ShadowTalk AI is a privacy-first AI chat platform built by a 17-year-old founder in Pakistan. The product has real traction — roughly 1,100 visitors and 3,100 page views over 90 days, with strong engagement (11+ minute average session) — but $0 revenue because payments were never fully unblocked.

| Metric | Value |
| --- | --- |
| Traffic from United States | ~48% |
| Traffic from Pakistan | ~20% |
| Bounce rate | 63% |
| Pricing page views | 36 |

Core insight: You do not need Stripe from Pakistan to make money today. JazzCash, Easypaisa, bank transfer, and USDT are live paths. Card checkout via Lemon Squeezy is optional for US users.

# 2. Founder Context

| Factor | Reality | Implication |
| --- | --- | --- |
| Age & location | 17, Pakistan | Stripe/card merchant accounts are difficult or unavailable |
| Audience split | US 48%, PK 20% | Need two payment rails: local wallets + international |
| Product maturity | Large codebase | Problem is conversion & deploy, not more features |
| LinkedIn | 480 connections | Trust channel for first PK customers + B2B leads |
| Revenue | $0 to date | Focus on checkout + outreach over new features |

# 3. Product & Platform (What Exists)

## Core product

Private AI chat with stealth mode, offline/local AI, multi-provider support

Mission Control, agent tools, templates, themes, video studio (Pro+)

Full admin panel, growth analytics, referral system

PWA + desktop paths; professional UI on Lovable deployment

## Growth engine — ShadowScale (built)

Database migration + orchestrator/worker edge functions

Admin Growth Command panel at /admin

Referral notifications, share signals, video studio promo, cron automation

## Content & viral assets (built)

Remotion package: 60s 9:16 viral short compositions with TTS voiceover

In-app Shadow Video Studio at /video-studio (Pro+ gated)

# 4. The Payment Problem (and the Fix)

## Why revenue was $0

1. Stripe does not work for a 17-year-old founder in Pakistan

2. Receipt flow was WhatsApp-only

3. Admin verify did not activate user plans

4. Migrations and edge functions not deployed to production

5. Frontend changes not redeployed on Lovable

## Payment unblock — implemented (PR #105)

| Channel | Details | Price (Pro) |
| --- | --- | --- |
| JazzCash | 03211798561 | Rs 1,499/mo |
| Easypaisa | 03211798561 | Rs 1,499/mo |
| Meezan Bank | PK08 MEZN 0099 1701 1274 9131 | Rs 1,499/mo |
| USDT (TRC20) | TKfKJ7ESFcnMTd2F1DkrvZ4buCWneAmHqz | ~$5/mo |
| Card (optional) | Lemon Squeezy | $5–20/mo |

## Deploy checklist (production)

Merge PR #105 and redeploy on Lovable

Run migration 20260611120000_payment_receipts_unblock.sql in Supabase

Deploy: supabase functions deploy verify-manual-payment

Optional: set LEMONSQUEEZY_* and VITE_LEMONSQUEEZY_VARIANT_* env vars

# 5. Pricing Strategy

| Plan | USD | PKR | Target buyer |
| --- | --- | --- | --- |
| Pro | $5/mo | Rs 1,499 | Students, daily builders |
| Premium | $15/mo | Rs 3,999 | Power users, Mission Control |
| Elite | $20/mo | Rs 5,999 | Founders, agencies, teams |

# 6. Go-to-Market Playbook

## Week 1 — First 10 paying users

Deploy payment unblock

Post on LinkedIn — problem → product → JazzCash price → link

DM 20 engaged connections; offer Pro at Rs 1,499

WhatsApp status with checkout screenshot

Verify every receipt within 2 hours

## LinkedIn post template

Most AI tools remember everything you type. ShadowTalk doesn't.

I built ShadowTalk AI — private AI chat for students and builders in Pakistan (and globally).

Pro is Rs 1,499/month via JazzCash or Easypaisa. No Stripe needed.

Try it: shadowtalk-ai.com/founder-access?plan=pro

#AI #Pakistan #Startup #Privacy

# 7. What NOT to Do Right Now

Don't build more features before first payment

Don't chase Stripe from Pakistan

Don't add heavy images/animations to landing

Don't merge 50 PRs at once

Don't ignore /pricing — link checkout in every post

# 8. Technical Debt & Production Blockers

| Blocker | Impact | Fix |
| --- | --- | --- |
| Migrations not applied | Features break silently | Run SQL in Supabase dashboard |
| Edge functions not deployed | Verify flow fails | Deploy via Supabase CLI |
| Lovable not redeployed | Users see old UI | Merge + redeploy gemini branch |
| SUPABASE_ACCESS_TOKEN missing | CI skips deploy | Add GitHub secret |
| Resend domain unverified | Emails fail | Verify domain (lower priority) |

# 9. Key URLs & Admin Paths

| Purpose | URL |
| --- | --- |
| Checkout (Pro) | /founder-access?plan=pro |
| Checkout (Premium) | /founder-access?plan=premium |
| Pricing page | /pricing |
| Admin payments | /admin → Manual Payments |
| Growth Command | /admin → Growth Command |
| Video Studio | /video-studio (Pro+) |

# 10. 30-Day Revenue Targets

| Milestone | Target | How |
| --- | --- | --- |
| Day 1–3 | Deploy + 1 test payment | Pay Rs 1,499 yourself, verify in admin |
| Week 1 | 3 paying users | LinkedIn + WhatsApp + college network |
| Week 2 | 10 paying users | ~Rs 15k–40k MRR |
| Month 1 | 25 paying users | Referral loop + 1 viral short |

North star: First Rs 1,499 hitting your JazzCash from a stranger — not another feature shipped.

# 11. Conversation Log — Major Decisions

1. Accepted Pakistan-first payment rails instead of waiting for Stripe

2. Built in-app receipt upload + admin verify → auto plan activation

3. Shipped ShadowScale growth engine

4. Built Remotion viral video + in-app Video Studio

5. Identified deploy gap as root cause of changes not showing

6. LinkedIn profile reviewed for trust + checkout links

7. PR #105: payment gateway unblock ready to merge

# 12. Next Actions (Priority Order)

☐ Merge PR #105 → redeploy Lovable

☐ Run payment migration on production Supabase

☐ Deploy verify-manual-payment edge function

☐ Test full flow: pay → submit receipt → admin verify → Pro active

☐ Post LinkedIn announcement with checkout link

☐ Set Lemon Squeezy variants for US card checkout (optional)

☐ Record + post 1 viral short from Video Studio / Remotion

ShadowTalk AI — Founder Strategy Brief · June 2026 · Prepared for Zain Ahmed
This document reflects strategy discussions between founder and AI co-founder. Not financial or legal advice.